EVEREST TEXTILE MILLS

Implementation & Execution Plan

Worker Attendance & Wages • Cost per Order & Roll • Buyer & Supplier Payments

A focused execution plan for the next backend/frontend development phase, using the existing FastAPI + SQLAlchemy + Alembic backend and Next.js frontend.

Version 1.0 | Scope limited to the three requested capabilities

# 1. Purpose and Existing-System Context

This document specifies the next implementation phase for the existing Everest Textile Mills backend. It is deliberately limited to three capabilities: (A) a simple worker attendance register and monthly wage calculation; (B) cost per order and per roll using yarn moving-average cost + wages + overhead share, divided by passed metres; and (C) recording buyer payments against invoices and supplier payments against yarn purchases.

The existing implementation-details note says the backend already has FastAPI, SQLAlchemy, Alembic, role permissions, a ledger-based stock model, yarn moving-average cost, production runs, rolls, QC, dispatch, invoices and payments. It also explicitly lists attendance/wages, order/roll costing, buyer-payment reporting and owner profit dashboard as not yet built. Confirm the actual code before adding migrations or routes; the note itself marks some implementation details for verification.

## 1.1 Fixed architecture

Next.js frontend ¦ ¦ HTTPS / JSON v FastAPI backend (existing) ├─ attendance & wage services ├─ costing service ├─ buyer/supplier payment services └─ reports / dashboard endpoints ¦ v SQLAlchemy ORM + Alembic migrations ¦ v Existing database (SQLite development; PostgreSQL-ready)

Do not introduce Odoo, a second backend, a separate accounting database, or a new microservice for these features.

Use the existing authentication, role/permission framework, item/order/roll/invoice/supplier/buyer and stock-ledger models where they fit.

Inspect current models, migrations, API conventions, permissions and tests before writing code; the implementation-details document warns that field names may differ from the final code.

Keep monetary amounts in integer paise if that is the existing invoice/payment convention; format as INR in the UI.

Treat existing yarn moving-average cost as the source for yarn cost; do not invent a second cost method.

# 2. Scope and Acceptance Summary

| Feature | Minimum deliverable | Done when |
| --- | --- | --- |
| Attendance register | Worker, date, shift, hours or pieces, status and optional note. | Authorised user can create, list, edit/void under policy, and filter entries; duplicates and invalid values are handled. |
| Monthly wages | Configurable wage basis and rates; monthly calculation; reviewed/finalised wage run. | System calculates each worker's month total from approved attendance/piece records and shows calculation details. |
| Order/roll cost | Yarn cost from ledger average cost + allocated wages + allocated overhead; cost per passed metre and per roll. | Cost report can trace every input to its source and clearly shows assumptions and allocation method. |
| Buyer payments | Record receipt against buyer invoice, partial or full payment, date, method/reference. | Invoice paid/outstanding status updates correctly and payment history is visible. |
| Supplier payments | Record payment against supplier bill associated with yarn purchase/receipt, including partial payment. | Bill paid/outstanding status updates correctly; purchase, receipt, bill and payment are linked. |
| Reports | Monthly attendance/wage report, order/roll costing, receivables and supplier payables summary. | Totals reconcile to detail records and are restricted by role. |

Out of scope unless explicitly required: full statutory payroll compliance, bank-feed integrations, tax filing, automated bank reconciliation, biometric attendance, and a general-purpose accounting package. These require separate requirements and validation.

# 3. Confirm Business Rules Before Coding

| Decision | Recommended default for MVP | Why it matters |
| --- | --- | --- |
| Wage basis | Support either hourly or piece-rate per attendance entry; one selected basis per worker/entry, configurable rate. | Prevents double-counting hours and pieces. |
| Overtime | Do not calculate unless an approved overtime rule/rate is configured. | Avoids silently inventing payroll policy. |
| Attendance correction | Draft entries editable; approved entries corrected by void/reversal and replacement with reason. | Preserves audit history. |
| Monthly wage run | Period = calendar month; include approved entries only; one draft/final run per period, with controlled rerun/reversal. | Makes totals reproducible. |
| Wage allocation to order | Allocate direct labour by recorded order/run where known; otherwise allocate by a declared method such as hours or passed metres and label it allocated. | Keeps cost attribution explainable. |
| Yarn cost | Use the ledger's moving-average cost at issue/consumption time if available; otherwise document whether current average cost is a proxy. | Avoids historical cost drift. |
| Overhead | Configurable amount per passed metre or monthly overhead pool allocated by passed metres; choose one for MVP. | Avoids arbitrary overhead values. |
| Passed metres | Sum roll lengths in the accepted/passed state, with explicit rules for rework and rejected rolls. | Rejected output must not inflate saleable output. |
| Cost per roll | Roll-level direct yarn cost + allocated labour + allocated overhead, divided by that roll's passed metres; if roll-level material/labour data is missing, label it as an allocation. | Avoids claiming exact traceability when data is only order-level. |
| Payments | Record payment transactions against a specific invoice/bill; allow partial payments; never exceed remaining balance without an explicit credit/overpayment workflow. | Maintains consistent outstanding balances. |
| Supplier bill basis | Payment is against a recorded supplier bill linked to purchase order and yarn receipt; a PO alone is not proof of an amount due. | Separates purchasing from accounts payable. |

# 4. Data Model Additions

Reuse existing Worker/Employee equivalents, Shift, ProductionRun, Order, Roll, YarnLot/StockMove, Invoice, Supplier, Buyer and User models where present. Add only missing fields/tables after inspecting the repository.

| Entity | Suggested fields | Rules / relationships |
| --- | --- | --- |
| Worker (reuse or add) | id, worker_code, name, active, wage_basis_default, hourly_rate_paise or piece_rate_paise | Unique worker code; rate changes should be effective-dated or snapshotted into wage records. |
| AttendanceEntry | id, worker_id, work_date, shift_id, hours_worked, pieces_completed, wage_basis, order_id nullable, production_run_id nullable, status, note, created_by, approved_by, timestamps | Validate hours >= 0 and pieces >= 0; at least the selected wage basis value is present; link to order/run when known. |
| WageRun | id, period_start, period_end, status draft/final, created_by, finalised_by, timestamps | Only approved attendance included; prevent duplicate final run for same period unless a controlled adjustment run exists. |
| WageRunLine | id, wage_run_id, worker_id, approved_hours, approved_pieces, applied_rate, gross_wage_paise, adjustments_paise, net_payable_paise, allocation metadata | Store rate snapshot and calculation breakdown so later rate changes do not rewrite history. |
| OverheadConfig or CostPool | id, effective_from, effective_to, allocation_method, rate_paise_per_passed_meter or total_pool_paise | Validate effective dates and prevent ambiguous overlapping active rules. |
| CostSnapshot / CostReportRun (optional) | id, order_id, calculation_time, yarn_cost_paise, wage_cost_paise, overhead_cost_paise, passed_meters, total_cost_paise, formula_version | Use for reproducible period-end reporting; otherwise compute live and label as current estimate. |
| OrderCostAllocation (if not already supported) | id, order_id, roll_id nullable, wage_run_line_id or source reference, allocated_amount_paise, allocation_basis, period | Every allocation has a source and method; do not allocate the same cost twice. |
| SupplierBill (reuse Invoice only if model supports party/type safely) | id, supplier_id, purchase_order_id, receipt_id nullable, bill_number, bill_date, due_date, total_paise, status | Supplier bill linked to procurement/receipt; avoid mixing buyer and supplier documents ambiguously. |
| PaymentTransaction (reuse/adapt existing Payment) | id, direction buyer_receipt/supplier_payment, party_id, invoice_or_bill_id, amount_paise, payment_date, method, reference, notes, created_by | Amount > 0; sum allocated payments cannot exceed document balance without an explicit overpayment/credit feature. |

## 4.1 Important Costing Grain

Order-level cost is the primary reliable MVP: aggregate yarn cost, allocated wages and overhead for an order, then divide by passed metres.

Roll-level cost is reliable only if material consumption and labour are tracked to the roll or a documented allocation is applied. Otherwise, allocate order-level cost across passed rolls by passed metres and label it 'allocated roll cost'.

Do not use rejected metres in the denominator for cost per passed metre. Report rejected/rework quantity separately.

Prevent double counting: if yarn is costed from posted yarn-issue ledger entries, do not add the same yarn purchase cost again as a separate order cost.

# 5. Costing Formulas and Worked Example

## 5.1 Monthly wage calculation

Hourly worker wage = approved hours × effective hourly rate Piece-rate worker wage = approved pieces × effective piece rate Worker monthly payable = sum of approved wage entries + approved additions - approved deductions

Example only: Worker W-014 has 160 approved hours at ₹100/hour. Base wage = 160 × ₹100 = ₹16,000. If piece-rate entries are also supported, they must follow the worker/entry wage-basis rule and must not be counted twice.

## 5.2 Order cost

Order total cost = yarn cost consumed/issued to the order + wages allocated to the order + overhead share Cost per passed metre = order total cost / passed metres

Example only: yarn cost ₹90,000; wages allocated ₹20,000; overhead ₹10,000; passed output 5,000 m. Total cost = ₹1,20,000. Cost per passed metre = ₹1,20,000 / 5,000 = ₹24/m.

## 5.3 Roll cost

Allocated roll cost = roll's direct yarn cost (if captured) + roll's direct labour allocation (if captured) + allocated overhead Allocated cost per roll metre = allocated roll cost / passed roll metres

If direct roll-level costs are unavailable, allocate order totals by each passed roll's metres: roll allocated cost = order total cost × (roll passed metres / total order passed metres). Clearly label this as an allocation, not a direct measurement.

## 5.4 Yarn average-cost timing

Prefer the average cost recorded on the stock ledger at the time yarn is issued/consumed for the production run.

If the existing ledger only stores current item average cost, inspect whether historical unit cost is stored on each StockMove; if not, add a cost snapshot to the issue move or costing source.

Document how returns and stock adjustments affect average cost and order costing.

Use decimal-safe arithmetic for quantities and integer paise/Decimal for money; do not use binary float for financial totals.

# 6. API Execution Plan

| Domain | Suggested endpoint | Behaviour |
| --- | --- | --- |
| Attendance | GET /api/attendance?worker_id=&from=&to= | List with filters and pagination; permission-check each request. |
| Attendance | POST /api/attendance | Create entry; validate worker, shift, date, wage basis, hours/pieces and optional order/run. |
| Attendance | PATCH /api/attendance/{id} | Edit only draft/unapproved entries; approved corrections use audited reversal/replacement. |
| Attendance | POST /api/attendance/{id}/approve | Approve entry if the project uses supervisor approval. |
| Wages | POST /api/wages/runs | Create draft monthly run for a period; calculate from approved entries. |
| Wages | GET /api/wages/runs/{id} | Return worker-level breakdown, rates, hours/pieces, totals and validation warnings. |
| Wages | POST /api/wages/runs/{id}/finalise | Lock the run and record actor/time; corrections use an adjustment process. |
| Costing | GET /api/costing/orders/{order_id} | Return yarn cost, wage allocation, overhead, passed metres, total and cost per passed metre. |
| Costing | GET /api/costing/rolls/{roll_no} | Return direct/allocated cost, passed length and cost per metre, with lineage. |
| Costing | GET /api/costing/reports?from=&to= | Order and roll costing summary; filters by period/customer/order. |
| Buyer payments | POST /api/finance/invoices/{invoice_id}/payments | Record partial/full receipt against buyer invoice. |
| Supplier bills | POST /api/finance/supplier-bills | Record bill linked to supplier and purchase/receipt. |
| Supplier payments | POST /api/finance/supplier-bills/{bill_id}/payments | Record partial/full payment against supplier bill. |
| Finance reports | GET /api/finance/receivables | Buyer invoices, paid, outstanding and overdue. |
| Finance reports | GET /api/finance/payables | Supplier bills, paid, outstanding and overdue. |
| Owner dashboard | GET /api/reports/owner-summary?period= | Wage totals, order cost, passed metres, receivables, payables and contribution summary. |

Adapt paths and naming to the existing API style. Before adding endpoints, inspect the existing routers to avoid duplicate routes or inconsistent naming.

# 7. Frontend Screens

| Screen | Required fields/components | Acceptance criteria |
| --- | --- | --- |
| Worker register | Worker code, name, active status, wage basis and rate | Rates are editable only by authorised role; changes do not rewrite historical wage runs. |
| Attendance register | Date, worker, shift, hours or pieces, optional order/run, status and note | Filter by month, worker, shift and order; validation errors are actionable. |
| Monthly wage run | Month selector, worker totals, rate snapshot, gross, adjustments, payable, draft/final status | Totals match approved entries; final run is locked. |
| Order costing | Order selector, yarn cost source, wages, overhead, passed metres, total cost, cost/metre | Shows formula and source records; separates estimates from actuals. |
| Roll costing/traceability | Roll ID, passed metres, allocated cost, cost/metre, order and QC status | Rejected rolls excluded from passed-metre denominator; allocation is clearly labelled. |
| Buyer invoice/payment | Invoice, invoice amount, prior payments, outstanding, amount/date/method/reference | Supports partial payment and refreshes status correctly. |
| Supplier bill/payment | Supplier, PO/receipt, bill number/amount/due date, payment history | Supports partial payment and updates amount payable. |
| Owner finance dashboard | Monthly wages, cost by order, buyer receivables, supplier payables, payment status | Totals drill down to source records and are permission-controlled. |

# 8. Permissions and Audit

| Role | Allowed actions (MVP suggestion) |
| --- | --- |
| Admin | Configuration, user/role administration and audited corrections. |
| Owner | Read all operational/financial summaries; approve wage runs and review costing. |
| Office/Finance | Record buyer receipts and supplier bills/payments; view invoices and balances. |
| Supervisor | Create/approve attendance, link entries to shifts/orders, review labour allocation. |
| Store | View yarn ledger/average cost and receipts; no payroll access unless explicitly granted. |
| Operator | Submit own/assigned shift attendance or piece counts if policy allows; cannot finalise wages. |
| QC | Read roll passed/rejected status and traceability; no access to wage details. |

Enforce permissions on the API, not just by hiding frontend buttons.

Record who created, approved, finalised, adjusted or reversed attendance, wage and payment entries.

Never hard-delete a posted payment or finalised wage line; use reversal/adjustment records.

Use synthetic worker and payment data for demos.

# 9. Step-by-Step Execution Sequence

| Step | Work item | Files/areas likely affected | Exit check |
| --- | --- | --- | --- |
| 0 | Inspect existing repository and verify current model names, routes, permissions, migration head and tests. | Existing models, services, api routers, permissions, Alembic history. | Written field map; no duplicate model invented. |
| 1 | Define wage basis, month boundaries, approval/correction policy and overhead allocation rule. | docs/business-rules.md; config/settings. | Team approves defaults before implementation. |
| 2 | Add missing worker/attendance/wage entities and migrations. | models, schemas, services, migrations. | Migration up/down tested; no existing data loss. |
| 3 | Implement attendance CRUD, filters and approvals. | attendance service/router; permission matrix. | Unit/API tests for valid/invalid entries and permissions. |
| 4 | Implement monthly wage calculation and finalisation. | wage service/router. | Test hourly and piece-rate; final run immutable except adjustment. |
| 5 | Inspect stock ledger cost snapshots and passed-roll logic. | stock move, yarn issue, roll status and QC services. | Cost source and passed metres verified against code. |
| 6 | Implement order costing and roll allocation. | costing service/router; reports. | Order totals reconcile; roll allocations sum to order total within rounding. |
| 7 | Add supplier bill/payment links and buyer payment validation. | finance models/services/router. | Partial and full payment states calculate correctly. |
| 8 | Build Next.js screens and API client integration. | frontend routes/components/types. | Loading/error/empty/success states; role restrictions. |
| 9 | Add owner reports and exports if time allows. | report service/router and dashboard. | Summary totals equal detail queries. |
| 10 | Run full regression and end-to-end tests. | backend/tests, frontend tests, docs. | Existing 22 tests still pass; new tests pass. |
| 11 | Seed demo data and rehearse the scenario. | seed.py, README/demo script. | Repeatable demo from clean database. |

# 10. Test Plan

| Test ID | Scenario | Expected result |
| --- | --- | --- |
| A01 | Hourly worker: 160 approved hours × ₹100/hour. | Monthly base wage ₹16,000. |
| A02 | Piece worker: 2,400 approved pieces × ₹3/piece. | Monthly base wage ₹7,200. |
| A03 | Attendance entry has negative hours or missing selected basis value. | Validation rejects entry. |
| A04 | Unapproved attendance is present during wage calculation. | It is excluded and shown as pending, not silently counted. |
| A05 | Finalised wage run is recalculated after a rate change. | Historical run remains unchanged; correction uses adjustment process. |
| C01 | Yarn ₹90,000 + allocated wages ₹20,000 + overhead ₹10,000; 5,000 passed m. | Total ₹1,20,000; ₹24 per passed metre. |
| C02 | Order has 4,000 passed m and 500 rejected m. | Cost-per-passed-metre denominator is 4,000 m, not 4,500 m. |
| C03 | Two passed rolls have 2,000 m and 2,000 m; order cost ₹1,20,000 allocated by metres. | Each gets ₹60,000 allocated cost; sum equals order total. |
| C04 | Roll has no direct cost data. | UI labels roll cost as allocated, not directly measured. |
| C05 | Yarn issue has historical average cost snapshot. | Costing uses issue-time cost, not a later changed average. |
| P01 | Buyer invoice ₹80,000 receives ₹25,000 then ₹55,000. | Outstanding moves ₹55,000 → ₹0; invoice becomes paid. |
| P02 | Attempt payment greater than remaining balance. | Reject unless an explicit overpayment/credit flow is implemented. |
| P03 | Supplier bill ₹50,000 receives payment ₹20,000. | Outstanding supplier payable is ₹30,000. |
| P04 | Payment has no valid invoice/bill or wrong party. | Request is rejected. |
| I01 | Unauthorised operator requests payroll or finance report. | 403/denied; no sensitive data leaked. |
| I02 | Full flow: yarn receipt → order → production → QC passed rolls → costing → buyer invoice/payment and supplier bill/payment. | All amounts and quantities reconcile to source records. |

# 11. Reports and Reconciliation Rules

Attendance total hours/pieces must equal the sum of approved entries included in the wage run.

Each wage line must expose its applied rate and source attendance entries.

Order yarn cost must reconcile to posted yarn issues/consumption and their cost basis; returns/adjustments must be handled once.

Allocated labour plus overhead across rolls must equal the corresponding order allocation, subject only to documented rounding.

Passed metres must be derived from rolls in the defined passed/eligible state and match the chosen business rule for in-store/dispatched rolls.

Buyer outstanding = invoice amount - valid payments/credits applied to that invoice.

Supplier outstanding = supplier bill amount - valid payments/credits applied to that bill.

Do not treat a purchase order as an expense payment, or an invoice as paid merely because a dispatch occurred.

Dashboard totals must drill down to detail records; never hard-code demonstration totals.

# 12. Suggested 5-Day Sprint

| Day | Focus | Deliverable |
| --- | --- | --- |
| Day 1 | Inspect existing code; settle wage and overhead rules; migrations and attendance models. | Attendance API and schema working. |
| Day 2 | Attendance UI, approval and monthly wage-run calculation. | Monthly worker wage breakdown with tests. |
| Day 3 | Cost source verification, order costing and roll allocation. | Order and roll costing endpoints with reconciled formulas. |
| Day 4 | Buyer payments, supplier bills/payments, finance screens. | Partial/full payment flows and receivable/payable reports. |
| Day 5 | Owner dashboard, integration, regression tests, seed/demo. | Repeatable end-to-end demo; existing tests preserved. |

This is a focused prototype schedule for a small team already holding a working backend. If supplier-bill support, frontend integration or payroll rules are absent, allow extra time rather than bypassing validation.

# 13. Definition of Done

Attendance register captures worker, date, shift and hours or pieces.

Monthly wage calculation is reproducible and shows included entries, rates and adjustments.

Cost per order includes yarn cost based on the ledger average-cost rule, allocated wages and overhead share.

Cost per passed metre uses passed metres, not produced or rejected metres.

Roll cost is traceable and distinguishes direct cost from allocated cost.

Buyer payments are linked to invoices and support partial/full settlement.

Supplier payments are linked to supplier bills associated with yarn purchases/receipts.

Outstanding balances and statuses are correct after each payment.

All sensitive actions are permission-checked and audited.

New migrations are repeatable; existing tests remain green; new tests cover success, failure and permissions.

Frontend screens are connected to the real API and do not use hard-coded financial totals.

# 14. Implementation Notes and Risks

The supplied backend implementation note says the Next.js folder is still an upstream skeleton and the current database is SQLite locally; frontend adaptation and PostgreSQL setup are separate tasks.

The note explicitly lists attendance/wages, order/roll costing, buyer payment reporting and owner profit dashboard as planned gaps. This plan implements those gaps rather than rewriting existing inventory, roll or dispatch modules.

Some existing details are marked 'verify' in the implementation note. Confirm the actual source code before relying on QR endpoints, stock timing, double-dispatch tests or QC status values.

Cost per roll cannot be claimed as a directly measured cost unless the system records direct roll-level consumption/labour. Otherwise use a transparent allocation.

Monthly wage calculation is not the same as statutory payroll compliance. If tax, provident fund, ESI, leave encashment or other statutory calculations are required, define them separately with qualified review.

Use decimal-safe arithmetic; existing money fields reportedly use integer paise. Never calculate currency totals with binary floating point.

# Final Recommendation

Implement these three capabilities as additions to the existing Everest Textile Mills codebase: (1) attendance register and monthly wage runs, (2) explainable order/roll costing, and (3) buyer receipts and supplier bill payments. First inspect and reuse the current stock ledger, average-cost calculation, roll QC states, invoice/payment model and permission matrix. Then build migrations, services, API tests and frontend screens in that order. Keep the calculations auditable and make every total traceable to its source records.